# ENGINEERING CHANGE REQUEST (ECR)

Warehouse Robotics Division

# 1. ECR IDENTIFICATION

| ECR Number: | TBD | Date Submitted: |  |
| --- | --- | --- | --- |
| Originator: |  | Department: |  |
| Email: |  | Phone: |  |

# 2. PRIORITY & ROBOT INFORMATION

| Priority Level | Robot Model(s) Affected |
| --- | --- |
| ☐ CRITICAL - Safety issue, robot inoperable ☐ HIGH - Performance degradation, customer impact ☐ MEDIUM - Improvement, cost reduction ☐ LOW - Documentation, cosmetic | Model: Genesis Serial Number Range: All Models: ☐ |

# 3. PROBLEM STATEMENT / OPPORTUNITY

Issue Description

Clearly describe the problem or opportunity: M5 Eccentric Spacer on the Gantry Wheel Plate exhibited alignment drift after 500 cycles. Assembly line reported insufficient adjustment range for wheel alignment.

Source / Origin

☐ Field Failure / Customer Report ☐ Internal Testing / QA ☐ Design Improvement ☐ Cost Reduction Opportunity ☐ Regulatory / Compliance Requirement ☐ Supplier-Initiated Change ☐ Safety Concern Other:

Failure Mode / Frequency (if applicable)

How often does this occur? After 500 cycles Severity: ☐ Critical ☐ High ☐ Medium ☐ Low Customer Impact: ☐ Yes (deployed units affected) ☒ No

# 4. PROPOSED CHANGE

Affected Subsystems (Check all that apply)

☒ Mechanical / Structural ☐ Electrical / Power Systems ☐ Sensors (LiDAR, Cameras, Ultrasonic, etc.) ☐ Control Systems / Electronics ☐ Software / Firmware ☐ Safety Systems (E-Stop, Collision Avoidance, Speed Limiting) ☐ Communication / Network ☐ Battery / Charging System ☐ Navigation / Localization Other:

Detailed Description of Proposed Change

Increase eccentric offset from 0.5mm to 0.75mm and implement tighter tolerances (±0.03mm vs ±0.05mm)

Affected Components / BOM Items

Part Number(s): 3.2.2.3.3 Drawing / Specification Changes: Software Version Changes:

Justification / Business Case

Why is this change necessary? Improve stress distribution and provide sufficient adjustment range for wheel alignment

# 5. IMPACT ANALYSIS

SAFETY IMPACT (CRITICAL)

Does this change affect robot safety functions? ☐ YES ☒ NO If YES, describe safety impact: Safety systems affected (E-Stop, Collision Avoidance, Speed Limiting, Personnel Detection):

Performance Impact

Speed / Throughput: Payload Capacity: Battery Life / Runtime: Navigation Accuracy: Reliability / MTBF: Improved stress distribution may increase MTBF

Interchangeability

Can old and new parts be mixed? ☐ YES ☒ NO Forward compatible (new part works in old robots)? ☐ YES ☒ NO Backward compatible (old part works with new design)? ☐ YES ☒ NO

Field Retrofit / Deployed Units

Field retrofit required for deployed robots? ☒ YES ☐ NO Number of units in field affected: Software update required? ☐ YES ☒ NO OTA capable? ☐ YES ☒ NO Hardware replacement required? ☒ YES ☐ NO Customer notification required? ☒ YES ☐ NO

Supply Chain / Supplier Impact

New suppliers required? ☐ YES ☒ NO Supplier qualification needed? ☐ YES ☒ NO Lead time impact: MOQ (Minimum Order Quantity) considerations:

# 6. COST ANALYSIS

| Cost Category | Estimated Amount ($) |
| --- | --- |
| Engineering Development Costs |  |
| Tooling / Fixturing Changes |  |
| Unit Cost Impact ($ per robot) |  |
| Inventory Obsolescence |  |
| Field Retrofit Costs (if applicable) |  |
| Testing / Validation Costs |  |
| Certification / Compliance Costs |  |
| Total Estimated Cost |  |
| Expected Savings / Benefits (if applicable) |  |

# 7. TESTING & VALIDATION REQUIREMENTS

Required Testing (Check all that apply)

☐ Functional Testing ☐ Safety Validation (Critical for safety-related changes) ☐ Environmental Testing (Temperature, Humidity, Dust) ☒ Endurance / Reliability Testing ☐ EMC / EMI Testing ☐ Software Regression Testing ☐ Integration Testing ☐ Navigation / Localization Testing ☐ Payload / Stress Testing ☐ Battery / Power Testing ☐ Customer Acceptance Testing Other:

Test Plan Reference

Test Plan Number / Document: Estimated Testing Duration:

# 8. IMPLEMENTATION PLAN

Proposed Effectivity

Proposed Effectivity Date: Effectivity Point: ☐ Serial Number: ☐ Production Date: Lead Time Required:

Documentation Updates Required

☐ User Manual ☐ Maintenance Guide ☐ Installation Instructions ☐ Service Bulletins ☐ Safety Documentation ☐ Training Materials ☐ Spare Parts Catalog Other:

# 9. ATTACHMENTS

Please attach the following supporting documentation (check all that apply):

☐ Photos or videos of the issue

☐ Failure analysis reports

☐ Proposed drawings or CAD files

☐ Test data or results

☐ Risk assessment (FMEA for safety-related changes)

☐ Customer feedback or complaints

☐ Supplier documentation

☐ Software code or version control references

Other:

# 10. APPROVAL WORKFLOW

| Role | Name / Signature | Date |
| --- | --- | --- |
| Engineering Manager |  |  |
| Quality Manager |  |  |
| Safety Engineer (Mandatory for safety changes) |  |  |
| Software Lead (If software affected) |  |  |
| Manufacturing / Operations |  |  |
| Supply Chain |  |  |
| Customer Service / Field Support |  |  |
| Final Approval: Engineering Director / Change Board |  |  |

--- END OF ECR FORM ---

For internal use: Upon approval, this ECR will be converted to an ECO (Engineering Change Order)